# CLACKMANNANSHIRE COUNCIL

REPORT TO: 	THE PERFORMANCE & AUDIT COMMITTEE MEETING ON 16th NOVEMBER 2006

SUBJECT: 	GENERAL SERVICES CAPITAL PROGRAMME: SUMMARY OF 3 YEAR PROGRAMME 2006/07 TO 2008/09 AND FINANCIAL POSITION AS AT SEPTEMBER 2006.

## PREPARED BY: 	KISH PARMAR, PRINCIPAL ACCOUNTANT

- Summary

  - This report presents an update on the General Services Capital Programme for the three years from 2006/07 to 2008/09 as at September 2006. This monitoring report concentrates on the progress in financial terms on all schemes in the three-year programme, and highlights any significant changes to the position previously reported.

  - The table below summarises capital borrowing requirement for the 3 years to 08/09 and shows the changes to the approved budgets:

|  |  | 2006/07 | ###### 2007/08 | 2008/09 | Total |
| --- | --- | --- | --- | --- | --- |
| Net Expenditure (Council Borrowing) approved in Feb 2006 |  | 10,715 | 8,417 | 7,546 | 26,678 |
| 05/06 projects transferred to 06/07 as advised in last report | 6,112 |  |  |  |  |
| 06/07 projects transferred to 05/06 as advised in last report | (279) |  |  |  |  |
|  | 5,883 |  |  |  |  |
| SAK Council Contribution Adjustment (see previous report) | (1,132) |  |  |  |  |
|  | 4,701 |  |  |  |  |
| Receipts Delayed from 05/06 to 06/07 | (1,550) |  |  |  |  |
|  |  | 3,151 |  |  | 3,151 |
| 07/08 projects to be transferred to 06/07 as per current out-turn |  | 217 | (217) |  |  |
|  |  | 14,083 | 8,200 | 7,546 | 29,829 |
| 06/07 projects to be transferred to 07/08 as per current out-turn |  | (2,696) | 2,696 |  |  |
| PPP Schools allocation carried forward to 08/09+ (see previous report) |  | (4,825) | (3,600) | 8,425 |  |
| 08/09 projects transferred to 07/08 |  |  | 912 | (912) |  |
|  |  | 6,562 | 8,208 | 15,059 | 29,829 |
| Revised programme / Overspends as per current out-turn |  | 55 | (35) | 365 | 385 |
| Capital Receipts shortfall |  | 655 |  |  | 655 |
| Revised Net Expenditure (Council Borrowing) |  | 7,272 | 8,173 | 15,424 | 30,869 |
| Revised Net Expenditure (Council Borrowing) as per previous report |  | 7,136 | 7,526 | 16,371 | 31,033 |

  - The current projections indicate that the net expenditure (Council borrowing) in 06/07 is expected to increase by £136k to £7,272k, after accounting for all transfers of budgets between the three years and transfers from previous year. The revised net expenditure for 07/08 and 08/09 is projected to be £8,173k and £15,424k respectively. The projected total net expenditure for all three years, including projects carried from 05/06 is £30,869k. which is a decrease of £164k (0.5%) from the previous projections.

- Recommendation

  - The Committee is asked to note the financial position and the borrowing requirement for capital programme for the three years to 2008/09 as at September 2006.

- BACKGROUND

  - This is an exception report, the purpose of which is to highlight only significant changes to the financial position reported previously.

  - Current projections show that budgets totalling £2,696k are expected to be transferred to 2007/08 and at the same time projects amounting to £217k will be transferred from 2007/08 budgets to 2006/07. This is to accommodate the rescheduling of the capital programme as advised in the previous report. Members will be aware such rescheduling will be a continues process as project managers reassess and reappraise projects to best meet the needs of the Council. Currently, projects totalling £912k are expected to be transferred from 2008/09 to 2007/08 under this rescheduling programme.

  - The decrease of £164k in the borrowing for the three years in total is mainly due to additional capital receipts available from Dumyat site as a result of a reduction in the cost of relocating quest pipe (see project 78 in Appendix 1). There were also other minor savings in the capital budgets, including proposed reduction of the Wheeled Litter bins budget.

  - Appendix 1 gives brief details of any changes to the position in individual projects to that reported previously, including explanations for any further transfers of budgets between years.

- CONCLUSION

  - This report focuses on significant changes since the last report to the financial position on the Council borrowing requirement for the 3-year capital programme from 2006/07 to 2008/09. In summary, the current projections indicate a decrease of £164k in Council borrowing over the three years, to that reported previously. The report summarises the proposed transfers between years to facilitate rescheduling of capital programmes to the best advantage to the Council. Separate reports will be presented to the Committee by project managers on high risk capital schemes to be identified by the CAMP team.

- Implications for the Council

- 5.1	Financial implications:	As noted in the report.

- 5.2	Staff implications:	None

- 5.3	Strategic aims:

| Create strong, active, safe and caring communities |  |
| --- | --- |
| Achieve local economic prosperity and stability |  |
| Make the most of Clackmannanshire's unique built and natural environment |  |
| Develop a culture of personal achievement where everyone is valued |  |
| Improve the health of the people of Clackmannanshire |  |
| Represent and promote the interests of all of the people of Clackmannanshire |  |
| Ensure that the people of Clackmannanshire receive the highest quality services for the public pound |  |

___________________________________________________________

Director of Corporate Development

___________________________________________________________

Head of Finance

Report to Performance & Audit Committee

To accompany all Reports to Performance & Audit Committee Meetings

# To: Head of Administration Services

| Author: | Kish Parmar | Date: | 1 November 2006 |
| --- | --- | --- | --- |
| Service: | Corporate Development |  |  |
| Date of Meeting: | 16 November 2006 |  |  |
| Title of Report: | General Services Capital Programme 2005/06: SUMMARY OF 3 YEAR PROGRAMME 2006/07 TO 2008/09 AND FINANCIAL POSITION AS AT SEPTEMBER 2006 |  |  |

| Recommendation that the attached report be: |  |  |
| --- | --- | --- |
| 1. Given unrestricted circulation |  | (tick appropriate box) |
| 2. Taken in private |  |  |
| By virtue of paragraph of schedule 7A, Local Government (Scotland) Act 1973. |  |  |

Appendices attached to this report (if none, state “none”)

1. General Services Capital Programme 2006/07 to 2008/09 Detailed Schedule: Appendix 1

| List of Background Papers (if none, state “none”) |  |
| --- | --- |
| 1. 2. | “General Services Capital Programme 2005/06: SUMMARY OF 3 YEAR PROGRAMME 2006/07 TO 2008/09 AND FINANCIAL POSITION AS AT JULY 2006” Report presented to the Performance & Audit Committee on 21st September 2006 “3 Year Capital Programme – 2006/07 to 2008/09” Report presented to the Special Council Meeting on 9 February 2006. |
| 3. | “General Services Capital Programme 2005/06: Draft Final Position for the Year” Report presented to the Performance & Audit Committee on 20th April 2006 |
| 4. | “Management & Control of Capital Programme” Report presented to the Performance & Audit Committee on 24th August 2006 |
|  | Note: All documents specified must be kept available by the author for public inspection for four years from the date of the meeting at which the report is considered. |