# CLACKMANNANSHIRE COUNCIL

# Report to Performance and Audit Committee of 22 February 2007

# Subject: Housing Revenue Account Budget Monitoring

# Prepared by: Sheelagh Norris, Policy Planning Manager and Marion Marsden, Accountant

- SUMMARY

  - This paper details the Housing Revenue Account spend for the current financial year, based on the financial position at the end of December 2006.

  - The projected position is that there will be a net contribution to reserves in the year of £151k, compared to the budgeted contribution of £397k.

  - The main changes in the projections since the last report are decreases in Supervision & Management and Other Expenses, partly off-set by increased repairs costs.

- RECOMMENDATIONS

  - It is recommended that the Committee note the contents of this report.

- BACKGROUND

- Repairs & Maintenance

  - Repairs & Maintenance expenditure is forecast to be £230k over-budget at the year-end. The main over-expenditure is expected on repairs to void houses and general maintenance, with smaller over-spends on the Gas Contract and Cyclical Maintenance.

  - Expenditure on Private Contractors is projected to be £73k below budget at the year-end. The reduction since last month’s projection is the correction of work erroneously coded to revenue being assessed as capital.

  - The projection of an overspend of £108k on Void Houses is similar to the projection based on November’s figures. The success in re-letting voids, as a result of the work done, has resulted in savings on Void Rent Loss and Council Tax on Empty Properties that more than compensate for the additional expenditure.

  - General Maintenance is anticipated to be about £102k higher than budget, based on demand so far this year. The increase since last month is due to additional demand.

- Supervision & Management

  - Supervision and Management costs are £210k below budget at present. It is projected that they will be marginally below budget at the year-end. This represents a slight reduction in anticipated costs since the report to the last Committee meeting.

  - Employee Costs are forecast to be £47k below budget at the year-end, a further decrease on last month’s projection. This is mostly due to a reduction in the estimation of staff training costs for the year.

  - Computer Charges are projected to be £48k below budget based on anticipated requirements to the year-end.

  - Third Party Payments are projected to be £60k over budget. The increase since the last report is due to additional charges for staffing the Contact Centre.

- Capital Financing Costs

  - It is anticipated that there will be an underspend of £73k on Capital Financing Costs at the year end. There has been a slight reduction in projection since the previous report.

- Other Expenses

  - Overall, Other Expenses are projected to be £71k below budget.

  - Void Rent Loss is projected to be £98k below budget at the year-end, due to the successful re-letting of void houses and agreed demolitions.

  - Pest Control is now anticipated to be close to budget.

  - Provision for Bad Debt is currently anticipated to be £41k over-budget. This is a further reduction on the last projection, but the final figure will be affected by  any further write-offs.

- Income

  - Rental Income is projected to be under  budget by £118k at the year-end.

- CONCLUSIONS

  - HRA net expenditure to the end of December 2006 is £114k lower than budget. This is still caused mainly by under-spends on Staff Costs, Professional Fees, Void Rent Loss and Council Tax on Empty Properties offset by an increase in Repairs & Maintenance costs and a decrease in Rental Income.

  - The projection for the 2006/07 year-end position is for a net contribution to reserves of £151k, £246k lower than the revised budget of £397k. The main reasons for the change are projected removal costs of £150k for the centralisation of Services to People in Lime Tree House, additional repairs costs and slightly lower than projected rents.

  - The opening reserve for 2006/07 is £6.07m. Based on current year projections, the HRA accumulated reserve will increase to £6.221m. This reserve will be transferred to the Capital Improvement Fund to meet the needs of the capital programme in future years.

- SUSTAINABILITY IMPLICATIONS

  - N/A.

- FINANCIAL IMPLICATIONS

  - As noted in the report.

  - Declarations

| 1. The recommendations contained within this report support or implement Corporate Priorities, Council policies and/or the Community Plan: | Reference |
| --- | --- |
| Corporate Priorities | 5.4 |
| Council Policies | N/A |
| Community Plan | N/A |
| 2. In adopting the recommendations contained in this report the Council is acting within its legal powers. |  |
| 3. The full financial implications of the recommendations contained in this report are set out in the report. This includes a reference to full life cycle costs where appropriate. |  |

- Head of Service

- Director